MEMORYBOOK Product Specification & Development Blueprint Version 1.0 ¦ Confidential

| Prepared for Developer / Investor Review | Date April 2026 |
| --- | --- |

# 1. Executive Summary

MemoryBook is a privacy-first digital memory-keeping app that combines scrapbooking, journaling, and family sharing into a single beautiful experience. It is designed for parents, families, and individuals who want to preserve memories with intention — without the time demands of physical scrapbooking or the public nature of social media.

The Problem People go on meaningful trips and experience important milestones, but they forget the details. Physical scrapbooking is too time-consuming. Social media is too public. Existing journal apps lack design tools. No single product combines all three — until now.

The Solution MemoryBook lets users capture a moment in 60 seconds on their phone, then later transform those quick captures into beautifully designed scrapbook pages — complete with photos, stickers, journal entries, and captions — all stored privately in the cloud and exportable as a printable book.

## Core Value Proposition

- Capture in the moment — a 60-second quick snap so nothing is forgotten

- Design at your own pace — a full scrapbook canvas when you have time

- Private by default — your memories stay yours unless you choose to share

- Print and hold it — export as a PDF to bind into a real physical book

- Your vibe, your way — four visual themes to match your personality

# 2. Market Opportunity

The memory-keeping market is large, emotionally driven, and underserved by modern technology. Consumers already spend billions on physical photo books, scrapbooking supplies, and journaling products — yet no digital-native product combines all of these into one cohesive experience.

## Competitive Landscape

Existing products solve pieces of the problem but not the whole:

| Product | What it does | What it misses | MemoryBook advantage |
| --- | --- | --- | --- |
| Day One | Private journaling, great writing experience | No design tools, no scrapbooking, no print | Full design canvas + print export |
| Canva | Design tool with templates | Not a journal, no memory timeline, no print book | Purpose-built for memories + storytelling |
| Chatbooks / Shutterfly | Auto-generated or custom photo books for print | No journaling, no real-time design, no digital diary | Live digital experience + print on demand |
| Instagram / Facebook | Photo sharing with social feed | Fully public, no design, no journaling, no print | Private-first with optional family sharing |
| Pic-Collage | Basic photo collage maker | No journaling, no cloud library, no print book, no social | Complete end-to-end memory ecosystem |

## Target Audience

- Primary: Parents aged 28-45 who take family vacations and want to preserve memories without the time investment of physical scrapbooking

- Secondary: Adults who journal regularly and want a more visual, designed experience

- Tertiary: Grandparents and extended family who want to receive and view shared memory books

# 3. Product Overview

MemoryBook is a web-first application with a companion mobile experience. The product is organized around the concept of Memory Books — collections of pages, each combining scrapbook design with journal entries — organized chronologically into a personal timeline.

## The Four Creation Modes

When a user opens the app, they choose how they want to create today. This single decision routes them to the right experience without overwhelming them with options.

| Quick Snap Photo + note + location + voice memo in under 60 seconds. Designed for in-the-moment capture when there is no time to stop. Saves to the cloud instantly and can be turned into a full page later. | Journal or Diary Writing-first experience with pre-designed templates (Travel Day, Daily Reflection, Big Milestone, Family Moment, Gratitude, Free Write). Optional photo attachment. Available with or without photos. |
| --- | --- |

| Scrapbook Page Design-first canvas experience. Users choose a photo layout, add background colors, drop stickers and frames, add caption boxes (Favorite Memory, Trip Details, Best Moment), ribbons, and handwritten-style text. | Full Memory The complete experience — scrapbook page design plus an attached journal entry. Ideal for big moments like vacations, milestones, and holidays. The most comprehensive and emotionally rich output. |
| --- | --- |

## Themes

Users can personalize the entire app experience through four visual themes, selectable per memory book:

- Minimal: Clean, white, sans-serif. For users who want simplicity and focus.

- Journal: Warm tones, serif fonts, handwritten text fields. Feels like a personal diary.

- Playful: Pink and purple palette, rounded fonts. Fun and expressive for family content.

- Premium: Dark background, gold accents, elegant serif typography. For milestone moments.

# 4. Feature Specification

## Phase 1 — Core MVP

The minimum viable product that proves the concept and enables real user testing. Estimated development time: 3-4 months.

| Feature | Description | Phase | Priority |
| --- | --- | --- | --- |
| User accounts | Email/password + Google OAuth sign-up and login. Profile with name and avatar. | 1 | Critical |
| Memory Books | Create named collections (e.g. Summer Vacation 2024). Each book holds pages. | 1 | Critical |
| Quick Snap | Photo upload + text note + star rating + who-was-there tags + location tag. | 1 | Critical |
| Journal templates | 6 pre-designed templates with section prompts. With/without photo option. | 1 | Critical |
| Scrapbook canvas | Drag-and-drop page builder with photo slots, 6 layout options, backgrounds. | 1 | Critical |
| Stickers & decor | Library of 48+ stickers, ribbons, frames, caption boxes, text overlays. | 1 | Critical |
| Privacy control | Every entry is private by default. Toggle to share per entry or per book. | 1 | Critical |
| Cloud storage | All pages, photos, and entries auto-saved to cloud. Accessible across devices. | 1 | Critical |
| Memory timeline | Chronological view of all memory books and pages. | 1 | High |
| Streak tracker | Daily capture streak displayed on home screen to build habit. | 1 | Medium |

## Phase 2 — Polish & Monetization

Features that increase retention, unlock revenue, and make the product feel complete. Estimated development time: 2-3 months.

| Feature | Description | Phase | Priority |
| --- | --- | --- | --- |
| PDF export | Export any memory book as a print-ready PDF with proper bleed and margins. | 2 | Critical |
| Print-to-bind | Integration with a print partner (e.g. Lulu, Blurb) to order a physical bound book. | 2 | Critical |
| Full Memory mode | Combined scrapbook + journal creation flow with step-by-step guided UX. | 2 | High |
| More sticker packs | Seasonal and themed sticker packs (Holiday, Birthday, Back to School, etc.). | 2 | High |
| Voice memo | Record and attach short voice memos to any entry. Playable in the app. | 2 | High |
| Page templates | Pre-designed full scrapbook page templates users can populate with their photos. | 2 | High |
| Subscription billing | Monthly/annual subscription via Stripe. Free tier (limited pages), paid tier (unlimited). | 2 | Critical |
| Theme selection | Four visual themes per user, selectable at account and per-book level. | 2 | Medium |
| On this day | Daily notification surfacing a memory from a year ago. | 2 | Medium |

## Phase 3 — Social & Growth

Features that grow the user base through sharing and collaboration. Estimated development time: 2-3 months.

| Feature | Description | Phase | Priority |
| --- | --- | --- | --- |
| Family circle | Invite family members to view (not edit) specific memory books. | 3 | High |
| Selective sharing | Share individual pages publicly via a link or to a closed circle. | 3 | High |
| Comments | Family members can leave comments on shared pages. | 3 | Medium |
| Collaborative books | Multiple contributors can add pages to a shared memory book. | 3 | Medium |
| Mobile app (iOS) | Native iOS app wrapping the web experience with camera integration. | 3 | High |
| Mobile app (Android) | Native Android app. | 3 | High |
| Referral program | Share with a friend, both get a free month. | 3 | Medium |

# 5. Screen Map

The following screens represent the complete user interface of the Phase 1 MVP. Each screen has been prototyped and validated during the product design phase.

## Authentication

- Splash / onboarding screen (3 slides: problem, solution, themes)

- Sign up — email, password, name, optional Google OAuth

- Log in — email/password + forgot password flow

## Home & Navigation

- Home screen: creation mode picker (Quick Snap / Journal / Scrapbook / Full Memory) + streak counter

- Library: grid of all memory books with cover photo, title, page count, date range

- Timeline: chronological scroll of all pages across all books

- Settings: account, theme, privacy defaults, notifications, subscription

## Creation Flows

- Quick Snap: photo + note + rating + who + location + voice — single scrollable screen

- Journal: template picker (with/without photo toggle) + writing screen with section prompts

- Scrapbook: layout picker + canvas builder (photo slots, stickers, decor, backgrounds)

- Full Memory: step 1 scrapbook canvas + step 2 journal entry + step 3 save/review

## Book & Page Views

- Memory book cover: title, date range, page count, collaborators, export button

- Book interior: vertical scroll of pages with thumbnail previews

- Page detail: full-page view, edit button, journal entry accordion below

- Page editor: full canvas editor (same as creation flow)

## Export & Print

- Export preview: PDF preview showing all pages with print layout

- Print order: size selection, quantity, shipping — handed off to print partner API

# 6. Recommended Technology Stack

The following stack is recommended for a small team (1-3 developers) building a web-first product that can later expand to mobile. It prioritizes speed of development, low infrastructure overhead, and proven tooling.

## Frontend

- React (Next.js): Component-based UI with server-side rendering for performance and SEO

- Tailwind CSS: Utility-first styling for rapid UI development

- Fabric.js or Konva.js: HTML5 canvas library for the scrapbook page builder (drag, drop, resize, rotate elements)

- React DnD: Drag-and-drop for sticker placement on the canvas

## Backend

- Node.js + Express or Next.js API routes: REST API for all data operations

- PostgreSQL (via Supabase): Relational database for users, books, pages, entries, and metadata

- Supabase Auth: Authentication, session management, and Row Level Security for privacy

- Supabase Storage: Photo and voice memo file storage with CDN delivery

## Infrastructure

- Vercel: Frontend hosting with automatic deployments from GitHub

- Supabase: Managed Postgres + Auth + Storage — eliminates need for a separate backend server in Phase 1

- Stripe: Subscription billing for paid tiers

- Resend or SendGrid: Transactional email (account verification, sharing notifications)

## PDF Export

- Puppeteer or Playwright: Headless browser to render pages as HTML and export to PDF

- Run as a serverless function on Vercel or a dedicated worker

## Mobile (Phase 3)

- React Native with Expo: Reuse React component logic for iOS and Android

- Expo Camera: Native camera integration for Quick Snap

- Expo Notifications: Push notifications for streak reminders and On This Day

Why Supabase? Supabase gives you a managed PostgreSQL database, authentication, file storage, and real-time subscriptions all in one platform. For a Phase 1 build, this means one less server to manage and built-in Row Level Security to enforce that users can only access their own data. Free tier covers development; paid tier ($25/month) handles early production traffic.

# 7. Data Model

The following tables represent the core database schema. All tables include created_at and updated_at timestamps. Row Level Security policies on Supabase ensure users can only read and write their own data.

## Core Tables

### users

- id (uuid, primary key)

- email (text, unique)

- display_name (text)

- avatar_url (text)

- theme (enum: minimal | journal | playful | premium)

- subscription_tier (enum: free | pro)

- streak_count (integer)

- last_capture_date (date)

### memory_books

- id (uuid, primary key)

- user_id (uuid, foreign key -> users)

- title (text)

- cover_photo_url (text)

- theme (enum, overrides user theme)

- privacy (enum: private | family | public)

- start_date / end_date (date)

### pages

- id (uuid, primary key)

- book_id (uuid, foreign key -> memory_books)

- user_id (uuid, foreign key -> users)

- page_type (enum: quick_snap | journal | scrapbook | full_memory)

- canvas_json (jsonb) — stores all canvas element positions, sizes, types

- background_color (text)

- layout_id (integer)

- captured_at (timestamptz) — the moment the memory occurred

- location_name (text), location_lat, location_lng (numeric)

- star_rating (integer 1-5)

### journal_entries

- id (uuid, primary key)

- page_id (uuid, foreign key -> pages)

- template_id (text)

- title (text)

- mood (text)

- with_photos (boolean)

- sections (jsonb) — array of { label, content } objects

### page_media

- id (uuid, primary key)

- page_id (uuid, foreign key -> pages)

- media_type (enum: photo | voice_memo)

- storage_url (text)

- slot_index (integer) — position in canvas layout

### page_people

- page_id (uuid, foreign key -> pages)

- person_name (text) — free-text name tag

# 8. Phased Build Plan

The following roadmap is structured so that each phase ships a usable product. Phase 1 alone is a complete, valuable app. Phases 2 and 3 add revenue and growth.

PHASE 1 Core MVP — Get it in users' hands Estimated: 3-4 months ¦ 1-2 developers •; User authentication (sign up, log in, profile). •; Home screen with four creation mode cards. •; Quick Snap: photo + note + rating + who + location. •; Journal with 6 pre-designed templates (with/without photo). •; Scrapbook canvas: layouts, photo slots, backgrounds. •; Sticker library (48+ stickers, frames, ribbons, caption boxes). •; Memory Books: create, name, and organize pages into books. •; Cloud auto-save and cross-device sync. •; Privacy toggle (private / shared). •; Basic timeline view of all pages. •; Streak counter on home screen.

PHASE 2 Polish & Revenue — Make it sustainable Estimated: 2-3 months ¦ 1-2 developers •; PDF export (print-ready, all pages in a book). •; Print-to-bind integration (order a physical book). •; Stripe subscription: Free (10 pages/month) and Pro (unlimited). •; Full Memory combined flow (scrapbook + journal together). •; Voice memo recording and playback. •; Additional sticker packs (seasonal themes). •; Pre-designed full page templates. •; Four visual themes (Minimal, Journal, Playful, Premium). •; On This Day push notifications. •; Page duplication and editing.

PHASE 3 Social & Mobile — Grow the user base Estimated: 2-3 months ¦ 2 developers •; Family circle: invite-only book sharing with view permissions. •; Selective sharing: share individual pages via link. •; Comments on shared pages. •; Collaborative memory books (multiple contributors). •; Native iOS app (React Native + Expo). •; Native Android app. •; Camera integration for true in-moment capture on mobile. •; Referral program: share with a friend, both get a free month. •; App Store and Google Play submissions.

# 9. Business Model

## Subscription Tiers

| Tier | What's included | Price | Revenue potential |
| --- | --- | --- | --- |
| Free | Up to 10 pages/month, 1 memory book, basic stickers, no export | Free | Acquisition only |
| Pro — Monthly | Unlimited pages, unlimited books, all stickers, PDF export, all themes, voice memo | $7.99/month | $7.99 x active users |
| Pro — Annual | Everything in Pro Monthly, billed annually (2 months free) | $64.99/year | $64.99 x annual users |
| Family — Annual | Pro for up to 5 family members, shared family circle, collaborative books | $99.99/year | $99.99 x family units |

## Additional Revenue Streams

- Print-on-demand books: 15-20% margin on each physical book ordered through the print partner integration. Emotional, gift-worthy product with strong repeat purchase potential.

- Premium sticker packs: One-time purchase of themed packs (Holiday, Travel, Baby, Wedding). Low development cost, high perceived value.

- Gift subscriptions: Buy a year of Pro for someone else. Strong gifting use case — especially grandparents who receive shared family books.

## Revenue Projections (Conservative)

Based on a 2% free-to-paid conversion rate and $7.99/month average revenue per paying user:

- 1,000 active users = 20 paying x $7.99 = $160/month

- 10,000 active users = 200 paying x $7.99 = $1,600/month

- 50,000 active users = 1,000 paying x $7.99 = $7,990/month

- 100,000 active users = 2,000 paying x $7.99 = $15,980/month (~$192k/year)

Print revenue and sticker packs would add 20-40% on top of subscription revenue at scale.

# 10. Development Cost Estimates

The following estimates assume a freelance or small agency development team. Costs vary significantly by developer location and experience level.

| Item | Estimated hours | Rate (USD/hr) | Estimated cost |
| --- | --- | --- | --- |
| Phase 1 MVP (full stack) | 400-600 hrs | $50-120/hr | $20,000 - $72,000 |
| Phase 2 — Export, billing, polish | 200-300 hrs | $50-120/hr | $10,000 - $36,000 |
| Phase 3 — Social + mobile apps | 300-400 hrs | $50-120/hr | $15,000 - $48,000 |
| UI/UX design (all phases) | 80-120 hrs | $60-100/hr | $4,800 - $12,000 |
| Infrastructure (Supabase, Vercel) | Ongoing | Flat fee | ~$50-200/month |
| Print partner integration | 20-40 hrs | $50-120/hr | $1,000 - $4,800 |
| App Store submissions + QA | 20-30 hrs | $50-100/hr | $1,000 - $3,000 |

Budget recommendation To build and launch Phase 1 as a real product, plan for a minimum budget of $20,000-$40,000 for a capable offshore/nearshore development team, or $50,000-$80,000 for a US-based freelancer or boutique agency. Phase 1 alone is sufficient to launch, acquire users, and validate the business model before investing in Phase 2.

## Lower-Cost Alternatives

- No-code tools (Bubble, Webflow + Xano): Could build a basic version of Phase 1 for $5,000-$15,000 in development time, but the canvas editor would be the major technical challenge.

- Solo technical co-founder: If the founder has or finds a technical co-founder, Phase 1 development cost drops to infrastructure costs only (~$200/month in tools).

- MVP with no canvas: Launch first with just Quick Snap + Journal (no canvas builder) to validate retention and willingness to pay before building the harder features.

# 11. Go-to-Market Strategy

## Launch Approach

MemoryBook is a product people feel immediately. The go-to-market strategy should prioritize emotional resonance over feature lists — show people their own memories being preserved beautifully, and they will convert.

### Pre-Launch (Months 1-2 before launch)

- Build a waitlist landing page with one short video showing the Quick Snap + page builder in action

- Share in parenting Facebook groups, scrapbooking communities (Reddit r/scrapbooking), and mom blogger networks

- Offer founding member pricing ($4.99/month for life) to first 500 waitlist sign-ups

- Document the building journey on TikTok and Instagram — founder-led content performs extremely well for consumer apps

### Launch (Month 1)

- Product Hunt launch — target top 5 Product of the Day

- Reach out to 20-30 family and travel bloggers for early access in exchange for honest reviews

- Press pitch to parenting publications: Today's Parent, Scary Mommy, The Everymom

- Instagram and Pinterest content strategy — these platforms index heavily with the target demographic

### Growth (Months 2-6)

- Referral program: every user who refers a friend gets one month free

- Seasonal moments: back to school, summer vacation, holidays — content calendar tied to memory-making moments

- YouTube tutorial content: how to create a vacation memory book in MemoryBook

- Influencer gifting: send physical printed books created in MemoryBook to family lifestyle influencers

## Key Metrics to Track

- Day 7 retention: Are users coming back one week after signing up?

- Pages created per user per month: Engagement depth signal

- Free to paid conversion rate: Target 2-5%

- Net Promoter Score (NPS): Memory-keeping is emotional — NPS should be high

- Print orders per active user: High-margin revenue indicator

# 12. Recommended Next Steps

- Before building, set up a simple landing page describing the app and collect email addresses. Offer founding member pricing. If 200+ people sign up in 4 weeks, that is a strong signal to proceed.: Validate willingness to pay

- The canvas editor is the hardest technical piece. Evaluate Bubble.io or a Fabric.js-based custom build. Get 3 quotes from development agencies.: Find a technical co-founder or development partner

- Resist scope creep. Launch with Quick Snap + Journal + basic Scrapbook canvas. Get it in the hands of 100 real users before building Phase 2.: Build Phase 1 MVP only

- Mom Facebook groups, scrapbooking subreddits, travel family blogs. Share the prototype. Get feedback. These communities become your first users.: Join communities where your users are

- Y Combinator, Techstars, and female-founder focused programs (Female Founders Fund, All Raise) are worth applying to. The product story is strong and emotionally compelling.: Apply to accelerators

- Consider filing a provisional patent application ($1,500-$3,000 with an attorney) to establish priority date on the combined scrapbook + journal + social sharing concept. Consult an IP attorney.: Protect the idea

A note from the design process Every screen in this document was prototyped interactively during a single design session. The home screen, scrapbook canvas, journal entry composer, quick-capture mobile screen, and theme system were all built and validated before a single line of production code was written. This prototype-first approach de-risks the build significantly — a developer receiving this document knows exactly what to build.

MemoryBook  |  Product Specification v1.0  |  Confidential  |  April 2026